Project Planning Phase

| Date | 5 NOV 2022 |
| --- | --- |
| Team ID | PNT2022TMID33206 |
| Project Name | IoT based Smart crop Protection System for agriculture |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | Registration | US-1 | Make the IBM Cloud administrations which are being utilized in this extend. | 6 | High | Keerthika, Mahalakshmi |
| Sprint- 1 | Registration | US-2 | Arrange the IBM Cloud administrations which are being utilized in completing this extend. | 4 | Medium | Malini, Manoranjitham |
| Sprint- 2 | Login | US-3 | IBM Watson IoT stage acts as the arbiter to put through the net application to IoT gadgets, so make the IBM Watson IoT stage. | 5 | Medium | Keerthika |
| Sprint- 2 | View | US-4 | In arrange to associate the IoT gadget to the IBM cloud, make a gadget within the IBM Watson | 5 | High | Mahalakshmi |

|  |  |  | IoT stage and get the gadget qualifications. |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 3 | Actions | US-1 | Arrange the association security and make API keys that are utilized within the Node- RED benefit for getting to the IBM IoT Stage. | 10 | High | Malini |
| Sprint- 3 | Actions | US-2 | Make a Node- RED service. | 10 | High | Manoranjitham |
| Sprint- 3 | Actions | US-1 | Create a python script to distribute irregular sensor information such as temperature, dampness, soil and stickiness to the IBM IoT stage | 7 | High | Keerthika |
| Sprint- 3 | Management | US-2 | After creating python code, commands are gotten fair print the articulations which speak to the control of the gadgets. | 5 | Medium | Mahalakshmi |
| Sprint- 4 | Testing | US-3 | Distribute Information to The IBM Cloud | 8 | High | Malini |
| Sprint- 4 | Testing | US-1 | make Web UI in Node- Red | 10 | High | Manoranjitham |
| Sprint- 4 | Testing | US-2 | Arrange the Node- information from th conjointly utilize Cl to store the gotten within the cloudant | 10 | High | Keerthika |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burndown charts can be applied to any project containing measurable progress overtime.